**Sauk Valley Community College**

**March 28, 2016**

**Action Item 4.11**

**Topic: Protection, Health, and Safety Project Completion**

**Strategic Direction: Goal 1, Objective 6 – Maintain and improve facilities, technology and equipment**

**Presented By: Dr. David Hellmich and Frank Murphy**

**Presentation:**

 The following Protection, Health, and Safety Projects have been certified as complete by the architect/engineer. Statements of Final Construction Compliance are attached.

 **2015 Accessibility Improvements** – This project removed existing walkways, stairs and retaining walls on the north side of the College that have heaved, moved, cracked and crumbled, creating tripping hazards and accessibility obstacles. New construction included new walkways at accessible slopes from the existing parking lots to the two main building entrances and entrances near the gym. Total cost of the project was $328,423.80 ($1,574.20 under budget).

 **2015 Abatement Project –** This project abated the existing ACM sprayed on insulation from the ceilings of the Theatre, Financial Aid, Counseling, Fitness Center and Student Commons Area. The existing suspended ceilings and lighting fixtures were removed and replaced. Total cost of the project was $445,487.47 ($24,512.53 under budget).

**Recommendation:**

 The administration recommends the Board approve the attached Statement of Final Construction Compliance regarding these projects for submission to ICCB for action.