**Sauk Valley Community College**

**July 16, 2018**

**Action Item 4.13**

**Topic: Air Handler Replacement Project Approval**

**Strategic Direction: Goal 1, Objective 3 – Be operationally efficient in order to maintain a low cost of attendance for students**

**Presented By: Dr. David Hellmich and Frank Murphy**

**Presentation:**

The next phase of the HVAC project is to replace the air handler units that are original to the building. The plan is to replace the first eight air handlers next summer, which will save the College approximately $90,000. The timeline is to begin the design phase in September, go out to bid in November, seek Board approval in December, have lead time between February and May, and have construction between May and August of 2019.

Below is the total proposed budget for the project:



**Recommendation:**

The administration recommends the Board approve the completion of the air handler replacement project to be paid with PHS and Funding Bond proceeds.